# DOM Parameter Optimization System Design Plan

## Overview

This plan outlines a comprehensive design for a DOM (Depth-of-Market) parameter tuning system. It leverages existing components in the ibbot repository and extends them into a structured, semi-automated optimization loop. The goal is to continuously improve the DOM indicator performance (e.g. OBI, OFI, trend score) through data analysis, adaptive thresholds, and feedback (punishment) akin to a reinforcement learning process. We will cover backend architecture, required modifications, a new front-end module ("DOM Optimizer"), potential RL framework structuring, and an execution roadmap suitable for a single developer with AI assistance.

## 1. Existing Components Evaluation and Integration

The ibbot codebase already provides several key modules related to DOM processing and tuning:

- DOMProcessor – Handles incoming depth updates, computes metrics (OBI5, OFI, CVD, trend_score, etc.), and uses an adaptive tuner to adjust thresholds on the fly[1][2]. It maintains last_metrics (latest feature values plus current threshold and session info) and detects signals/events (absorption, sweeps, long/short signals).

- DOMParameterTuner – Implements the adaptive threshold logic described. It maintains separate session profiles for day vs night trading hours (RTH/ETH), rolling means/std for metrics, and penalty counters for false signals[3][4]. It automatically raises or lowers long/short entry thresholds when contradictory patterns occur (e.g. strong bid imbalance but falling trend/CVD)[4], and tracks “sweep” events that reverse within a time window to penalize false breakouts[5]. It also provides an optimize_with_history() method to perform grid-search on historical outcomes[6], adjusting base thresholds to maximize past precision. This essentially covers the described tuning steps (session-aware stats, penalty for false signals, periodic optimization) in code.

- DomCacheManager – Manages persistent storage of DOM snapshots and metrics locally (pickle files)[7][8]. On each depth update, DOMService appends the raw snapshot and computed metrics to the cache[9]. This allows exporting recent metric sequences (including obi5, ofi, trend_score, timestamp_ns, etc.) for offline analysis. The cache retention is configurable (default ~1 day) and returns up to 500 recent records per symbol via the get_history API[10].

Integration Feasibility: These components can be directly used as the foundation of the optimization system:

- Real-time Processing: The existing DOMService already ties them together – subscribing to market depth data, feeding DOMProcessor, and caching results[9]. The DOMProcessor’s on_depth_update method writes each computation to last_metrics and updates thresholds via DOMParameterTuner[2], so the system is continuously tuning during runtime.

- Data Export: DomCacheManager enables extracting the metrics history needed for analysis (“准备基线数据 / prepare baseline data”) without additional development. After running the DOM service in a sandbox or replay mode to collect sufficient data, one can call the /api/dom/history/{symbol} endpoint to retrieve the metrics sequence[11] for labeling and optimization.

- Adaptive Logic: The core logic for marking contradictory signals and adjusting thresholds (“针对误报/反向信号加权”) is already implemented in DOMParameterTuner. For example, if OBI indicates a long bias but CVD or trend_score is negative, update() registers a false-long penalty to make the long trigger more stringent[4]. Likewise, if a sweep-up event is detected and the order flow immediately reverses down, it registers a false-short penalty[5]. This matches the described punishment rules in the iterative tuning process.

Are these components sufficient? They cover the essential backend logic. However, a few gaps and enhancements are needed to fully realize the envisioned system:

- Outcome Labeling: The tuner’s grid optimization requires historical entries labeled with an outcome (success=1 or failure=0)[12]. Currently, labeling outcomes is a manual/offline step. We may need to integrate a way to mark each signal’s outcome, either by automatic rules (e.g. price after X minutes) or by using strategy trade results.

- Session Timezone Config: Ensure session_timezone in DOMParameterTuner is correct for the asset’s exchange (defaults to New York; may need adjustment for others)[13]. This can be set at initialization; we might expose it via config if needed.

- Parameter Tuning Hooks: The iterative “按周网格优化” step is not automated. We should provide an interface or scheduled job to run optimize_with_history on stored data periodically (e.g. weekly), then apply the best thresholds. This may involve persisting the new base thresholds (perhaps via the existing db_manager.load_dom_config mechanism[14] or a config file) and restarting the service with them.

- Front-end Analytics: There is no UI to visualize metrics performance or signal outcomes. Adding a dedicated front-end page (discussed below) is needed to monitor and guide the tuning process.

In summary, the repository already contains DOMProcessor, DOMParameterTuner, and DomCacheManager modules that form a solid foundation[15][8]. We can integrate them as system components. Some modifications will ensure they are “enough” for the full optimization workflow, as detailed next.

## 2. Backend Enhancements and Modifications

To implement the described DOM parameter tuning loop end-to-end, we propose the following backend enhancements:

- Automatic Outcome Annotation: Introduce a mechanism to label each signal’s outcome in the metrics history. For example: when a trade signal (long or short) triggers, record a reference price and after a fixed horizon (5m, 10m, etc) evaluate if the price moved favorably. This could be done by comparing the mid_price at signal time vs. future snapshots:

- Add fields like signal_long/signal_short and a placeholder outcome in the metrics record when a trigger occurs. The trigger detection can reuse DOMProcessor.check_trade_signal logic on each new metric[16] to flag if a long/short condition met. (Currently, signals are computed internally but not stored in the cache entry; we can extend DOMService._on_depth_update to include that.)

- Implement a background task or use the cache to look ahead: e.g., for each cached signal, after the specified interval, check price change or consult strategy PnL logs to decide success (1) or failure (0). Then update the stored record’s outcome. This might require indexing the cache by time or augmenting DomCacheManager to allow updating entries (or storing outcomes in a parallel structure keyed by timestamp or alert ID).

- Alternatively, if actual trade execution is involved, the strategy module could directly call an API to mark outcome when a trade closes. (For instance, if the strategy took a long trade based on DOM signal and it hit a profit target or stop loss, it can POST an outcome for that timestamp.)

- Extend DomCacheManager for Analysis: By default, the cache retains ~1 day of data and returns the last 500 entries[10]. To support weekly optimization, we should ensure we have at least 1 week of metrics:

- Configure DOM_CACHE_RETENTION_DAYS=7 (via env var) so that the pickled history spans a week or more[17]. We might also raise or make configurable the 500-entry limit in get_history for deeper analysis (or page through history via multiple requests).

- Provide a method to retrieve all metrics within a date range or the full retention, perhaps an extended API (/api/dom/history/{symbol}?full=true) that bypasses the 500-entry cap. This will help in collecting sufficient data for the offline optimizer module.

- Parameter Tuner Configuration: The current DOMParameterTuner uses fixed defaults for penalty_step, max_penalty, etc.[18]. We might allow adjusting these without code changes:

- Expose tuner hyperparameters in a config file or admin API. For example, if false-signal punishment is too weak/strong, the user can update penalty_step or max_penalty and restart tuning. In practice, this might be as simple as allowing dom_service.update_config to accept tuner settings (similar to window, max_levels which are already configurable via API[19]). If not, a manual code config or environment variable could be used.

- Similarly, ensure the session_timezone matches the asset’s region. If assets vary, perhaps allow specifying timezone per symbol or as part of symbol config when starting the depth stream. The tuner’s logic will then correctly separate day vs night sessions for that market.

- Scheduled Grid Optimization: Implement a routine to perform the weekly grid search on historical data (“按周执行网格优化”):

- Use the cached metrics (now potentially labeled with outcomes) as input to DOMParameterTuner.optimize_with_history()[20]. This can be run automatically on a schedule (e.g., a weekly cron or a background asyncio task) or triggered manually via an API endpoint. A new API route (e.g. POST /api/dom/optimize) can initiate this process for a given symbol and time range.

- The optimization function tests various OBI/OFI threshold combinations and picks the best performing pair (balancing precision and frequency)[6][21]. After finding the best combo, the system should update the base thresholds for the DOMParameterTuner and apply them going forward. The tuner already updates its base_thresholds internally on optimize[21]; we then need to persist this update:

  - One approach is to call DOMService.update_config to set new thresholds. The current API allows updating trend_thresholds (for GUI alerts) but not the OBI/OFI thresholds used by signals. We could extend it or simply restart the DOMProcessor with a new DOMParameterTuner instance using the updated base_thresholds.

  - Persist these new thresholds (e.g., in the database via db_manager.save_dom_config) so they survive restarts. The DOMService already attempts to load persisted config on startup[14]; we can include the learned OBI/OFI values in that config.

- Logging and Debugging Aids: Augment logging to capture tuning decisions for transparency:

- Use logger to record when penalties are applied (e.g., log “False long detected – increasing long OBI threshold to X” inside _register_false_long/short). This will help developers verify that the system is responding to contradictions as expected.

- Log when optimize_with_history runs and what new thresholds it sets, along with performance metrics (precision, count of signals). Keeping these logs (or saving results in a versioned config file) creates an audit trail of the tuning iterations.

- Possibly integrate a debug interface on the front-end: e.g., a table showing current threshold values and penalty scores for long/short in each session, updated in real-time. Since DOMProcessor.last_metrics already includes the current thresholds and active session[2], the front-end can display those to see how thresholds evolve through the day.

With these enhancements, the backend will support a structured tuning cycle: data collection, outcome labeling, automatic threshold adjustment per update, periodic batch optimization, and logging for verification. The core code changes are moderate (adding outcome tracking, new API endpoints, and slight expansions of config), making it feasible for a single developer.

## 3. “DOM Optimizer” Front-End Module Design

We propose a new front-end page, DOM Optimizer, dedicated to visualizing DOM metrics performance and aiding in parameter tuning. This page will interface with the backend via the existing and extended APIs:

Key Features & UI Elements:

- Metrics Performance Dashboard: A panel listing key DOM indicators and their recent values (OBI5, OFI, trend_score, current thresholds, etc.) for the selected symbol. This gives an overview of the latest market imbalance readings and the tuner’s state (e.g., “Session: ETH, Long OBI threshold = 0.65 (penalized), Short OBI = 0.35”).

- Trend Score vs Price Chart: Since trend_score is a composite indicator meant to predict price direction[22], plot it over time against the asset’s mid price. For example, a time-series chart where:

- Mid Price (from metrics.mid_price) is plotted as a line.

- Trend Score is plotted as a colored area or secondary axis (range [-1,1]). High positive trend_score regions could be highlighted in green and negative in red.
This visualization helps analyze how well trend_score anticipated actual price moves (e.g., did price generally rise after high trend scores?). The focus on trend score analysis was suggested to keep scope manageable and because it encapsulates OBI & OFI signals.

- Indicator History & Signals Plot: A multi-axis chart showing OBI5 and OFI over time (perhaps as two subplots or overlaid normalized plots), with threshold lines and signal markers:

- Plot OBI5 (order book imbalance) as a line, and draw horizontal lines for the current long and short OBI thresholds (which adapt over time). This shows when OBI crossed the trigger levels.

- Plot OFI (order flow imbalance) similarly, with its threshold (usually 0 or some positive/negative trigger).

- Mark Long signals on the timeline (e.g., an upward arrow or green dot) when obi5 ≥ long_threshold and ofi ≥ long_ofi_threshold at that moment[23]. Mark Short signals (downward red arrow) when obi5 ≤ short_threshold and ofi ≤ short_ofi_threshold. These can be derived from each metric entry and the thresholds stored alongside it.

- This visualization allows quick identification of signals generated by the system.

- Outcome and Performance Stats: If outcome labeling is implemented, the UI can display statistics like “Last 100 signals: 60% success rate (long signals 65%, short signals 55%), average P&L per signal, etc.” It can also list recent signals with their outcome (e.g., timestamp, type, outcome=✔/✖). This helps evaluate overall strategy performance.

- Additionally, highlight false signals and reverse signals automatically: e.g., using color-coding on the signal markers (red outline for false positives) or a separate list of “Notable events” where the system had contradictory readings (OBI vs trend conflict) or a sweep that reversed. This is essentially exposing the scenarios the tuner penalizes, giving the user insight into why thresholds changed.

- Asset Price Trend Analysis: Provide quick controls to analyze price change after signals for fixed horizons (5m, 10m, 30m, 1h as mentioned). For instance, on selecting a signal in the UI, display how far the price moved after 5min, 10min, etc., perhaps in a small pop-up or tooltip. This ties into outcome determination – if price moved favorably by a threshold (say +0.5%) within 10 minutes for a long signal, mark it successful. The UI can assist the user in verifying those moves on the chart directly.

- Controls for Optimization: The page can include an “Optimize Parameters” action (button) that triggers the backend optimization routine. This might allow the user to specify or confirm grid ranges (e.g. “OBI threshold candidates = 0.55–0.9 step 0.05, OFI candidates = 0,5,10”) or use defaults. On execution, it would call the new /api/dom/optimize endpoint. The UI would then display the outcome: e.g., “Optimal long OBI=0.65, OFI=5.0 found, precision ~70%, applied to system.” It should also graphically reflect the changes (new threshold lines on the charts).

- Real-time Monitoring vs Historical Mode: The page can have two modes:

- Live Mode: Subscribe to /ws/dom/{symbol} websocket[24] to get real-time metrics and events. This mode shows current incoming data and dynamic threshold adjustments as they happen (useful during live trading or replay).

- Historical Analysis Mode: Fetch a range of historical data via /api/dom/history/{symbol}[11]. This mode populates the charts with past data (e.g., the last trading session or any specified date range if expanded) and allows the performance evaluation controls (labeling outcomes, running optimization on that dataset). Users might use this after a simulation or trading session to analyze how the DOM signals performed and then tune parameters.

Technologies and Integration: Assuming ibbot uses a web framework (the presence of FastAPI and WebSocket suggests a web UI is in use), the DOM Optimizer page can be built using standard web tech (HTML5/JS, possibly a JS charting library like Chart.js or D3 for visualizations). It will interact with the existing API endpoints for data. We might add new endpoints as needed for any missing data: - An endpoint to fetch outcome-labeled history (if not simply included in /api/dom/history). - An endpoint to submit manual outcome labels (if we allow the user to mark a signal as bad/good manually on the UI, which could then feed into the cache and optimizer).
- The optimization trigger endpoint as discussed.

The front-end will be limited in scope to DOM trend analysis (per the user’s note, focusing especially on the trend score and related signals), which keeps the complexity manageable for a single developer. It provides transparency into the DOM indicator’s effectiveness and the tuning adjustments being made, essentially acting as a GUI for the reinforcement learning-like loop.

## 4. Reinforcement Learning Framework Consideration

Although the current design is rule-based, it strongly resembles a reinforcement learning (RL) framework in structure. We can formalize or at least conceptualize it in RL terms:

- Agent: The DOMParameterTuner acts as an agent that adjusts the signal thresholds (its “policy” parameters) over time.

- State: The state can be represented by recent DOM metrics (OBI, OFI, trend_score, etc.) and context (session type, current thresholds, penalty values).

- Action: The agent’s actions are the incremental adjustments to thresholds (e.g., raising long OBI threshold when false-long signal detected). In the current implementation these actions happen deterministically via coded rules (if false long, add penalty). In an RL approach, these could be learned policy outputs, but the effect is analogous.

- Reward: The reward signal is the success or failure of trade signals. A successful signal (price moved as predicted or a profitable trade) would be a positive reward, while false signals yield a negative reward (penalty). The tuner’s penalty_step update is effectively applying a negative reward to discourage the agent from triggering under those same conditions again[4][25]. Over time, this should increase the precision of signals – which is the desired reward outcome.

Given this mapping, structuring the process as an RL loop is feasible. The current implementation is a form of online learning with reinforcement: it doesn’t use a neural network or complex value function, but it iteratively updates parameters based on feedback (much like a simplistic Q-learning or bandit strategy focused on threshold tuning).

If we wanted to go further, we could introduce more formal RL elements: - Use a reward metric (e.g., +1 for each successful signal, -1 for each failed signal, scaled by outcome) and accumulate it. - Perhaps utilize a lightweight policy optimization: for instance, treat the threshold values as continuous action variables and try an algorithm to adjust them for maximizing cumulative reward. However, given the simplicity and clarity of the current approach, introducing a full RL algorithm may not be necessary. Instead, we can view the grid search optimization on historical data as an offline RL policy update (it tries different “policies” and picks the one with the best reward on past data).

In summary, yes, the optimization can be seen as a reinforcement learning-like process. The system already incorporates adaptive learning (penalties and rewards)[15]. We will maintain this approach, ensuring the design can be explained or extended in RL terms if needed (for example, adjusting how penalties decay or how we explore new threshold values could borrow ideas from RL exploration/exploitation). This perspective also encourages systematic evaluation: treat each tuning iteration as an episode, measure performance, and aim to increase the “return” (overall success rate) in the next episode.

## 5. System Architecture and Components

Bringing it all together, below is the proposed architecture with backend and frontend components and their interactions:

- Market Data Feed: A depth market data source (live or replay) provides order book updates.

- DepthSubscriber (existing): Subscribes to the feed and invokes DOMService on each update.

- DOMService (backend): Orchestrates the flow. On receiving a depth update for a symbol:

- Snapshot & Preprocess: Timestamp and format the order book data. (Already done in _on_depth_update[26].)

- DOMProcessor: Process the snapshot via processor.on_depth_update(). This returns a metrics dict including obi5, ofi, cvd, trend_score, etc., and internally updates adaptive thresholds via the tuner[2].

- Event & Signal Detection: DOMProcessor provides last_events (e.g. “sweep_up”) and last_signals (booleans for long/short trigger)[27]. DOMService currently logs events as alerts[28]. We will extend it to also capture signals/outcomes: for instance, if last_signals["long"] is True, create a “signal event” with type long, timestamp, and perhaps an ID.

- Cache Storage: Store the raw snapshot and metrics via DomCacheManager[29]. The metrics stored will be augmented to include threshold values and could include a placeholder for outcome and signal type.

- Client Dispatch: Notify any WebSocket listeners with the new metrics and events[24] so the UI updates in real-time.

- DOMParameterTuner (backend): As part of DOMProcessor, maintains state across updates:

- Rolling statistics for each session (day/night) to compute z-scores and adaptive thresholds[30].

- Penalty accumulators for false signals, decaying over time[18][4].

- Pending sweep tracking for quick reversals[5].

- Provides current threshold set (accessible via processor.thresholds) for use in metrics and UI.

- Exposes optimize_with_history(history) for offline use to adjust base_thresholds using labeled data[6].

- Data Persistence:

- Local Cache: DomCacheManager handles short-term persistence for quick analysis. For longer term storage or analysis beyond retention window, we might use the application’s database or export files.

- Database: The system can store final chosen parameters in a DB (via db_manager.save_dom_config) so that on restart, the tuned parameters are loaded[14]. We ensure our tuning updates go through this path (e.g., after weekly optimize, call dom_service.update_config which in turn calls _apply_config and persists new settings[31]).

- Optimization Module: This is a logical part of the system orchestrating the iterative tuning:

- Could be implemented as a Cron job or Scheduler that weekly (or on-demand) performs: fetch history, ensure it has outcomes, call optimize_with_history, update config, and log the results.

- Could also be triggered via UI by a user, as discussed. In either case, it uses existing tuner logic for the heavy lifting, just adding integration and automation around it.

- Front-End (“DOM Optimizer” page):

- Interface: Communicates with backend via REST and WebSocket. On page load (historical mode), it calls /api/dom/history/{symbol} to get recent metrics and possibly /api/dom/data for the latest snapshot[32]. It also might call /api/alerts to get recent events[33].

- Visualization: Renders charts and tables as described (price vs trend_score, OBI/OFI vs thresholds, signals marked, etc.). Uses WebSocket /ws/dom/{symbol} for live updates to the charts when running live.

- User Controls: Allows the user to select symbol and time ranges, toggle session (day/night) overlay perhaps, and trigger optimization or export data.

- Outcome Input: Optionally provide a UI mechanism to adjust outcomes (e.g., mark a specific signal as bad or good after reviewing the chart) if automation is insufficient. This could call a new endpoint like POST /api/dom/outcome with signal ID and outcome, updating the cache and possibly feeding into the next optimize run.

- Logging & Debug Tools: Besides log files, we can integrate a simple debug console in the UI (for authorized users) showing internal state like current penalties (long_penalty, short_penalty) and threshold values for each session. This can be fetched via a small API (or included in metrics broadcast) and aids in understanding the tuner’s internal decisions during development and testing.

Overall, the system is organized as a pipeline from data ingestion to real-time processing/tuning and then to analytics/optimization feedback loop. The front-end plays a critical role in making the tuning process interactive and transparent. The back-end modifications ensure the necessary data (outcomes, history) and controls (optimize trigger, config update) are in place to support this loop.

## 6. Execution Plan (One Developer + AI Assistance)

Implementing this design will be an iterative process. Given a single developer will carry out the work, leveraging AI tools (like coding assistants or ChatGPT for brainstorming) can accelerate certain tasks. Below is a phased execution roadmap:

Phase 1: Requirements & Familiarization (Day 1-2)
- Review the existing ibbot code (especially DOMProcessor, DOMParameterTuner, DOMService) in detail to confirm understanding of current behavior and integration points (already partially done in research). Identify exactly where to insert outcome labeling and new APIs.
- Use AI to generate summaries or ask specific questions about code sections to ensure no behavior is missed (e.g., confirm how DOMService persists config, how WebSocket pushes data).
- Outcome: A refined list of tasks and acceptance criteria for each.

Phase 2: Backend Enhancements (Day 3-7)
1. Outcome Tracking Implementation:
- Modify DOMService._on_depth_update to detect trade signal triggers. When processor.last_signals["long"] or ["short"] is True, augment the metrics dict with signal: "long" (or "short") and outcome: null (placeholder). Possibly assign a unique ID or use the timestamp_ns as an identifier.
- If using automatic outcome after X minutes: implement a scheduler (async asyncio.create_task) to check the price after the delay. The code can query DomCacheManager.get_history or maintain a short-term buffer to find the metric at future timestamp. Then update the respective entry’s outcome field. (Since updating a pickle in place is tricky, we might simply log the outcome or store it in memory structure for optimizer use. Alternatively, design the outcome check to run just-in-time during optimize rather than storing persistently.)
- Test this logic on simulated data (possibly feed a known pattern and see if outcome gets marked). Use AI to assist in writing test cases or edge-case checks (e.g., ensure the scheduled task handles if data stops coming).

- Extend DomCacheManager / API:

- Increase retention (configurable via env) and adjust or make the history limit optional. For simplicity, perhaps add an argument to get_history(symbol, limit=None) and expose it via API (/api/dom/history/{symbol}?limit=0 meaning no limit). Implement carefully to avoid sending extremely large data to UI unintentionally.

- Ensure thread-safety if modifying container post-hoc (the Lock in DomCacheManager should suffice for writes[34]).

- Write unit tests (with AI help to generate scenarios) to verify that history retrieval works for different limits and retention settings.

- Optimization Routine:

- Implement a new method in DOMService or a separate module to perform the optimize loop:

  - Fetch history (with outcomes) for a symbol.

  - Call processor.parameter_tuner.optimize_with_history(data). Since DOMProcessor.parameter_tuner holds current tuner, we might use a fresh instance initialized with current base thresholds to avoid contaminating the live tuner’s state.

  - Update the global config with the result. Possibly reuse DOMService.update_config to apply new thresholds (this may require extending DOMService.update_config and DOMConfig to include OBI/OFI thresholds, or directly setting processor.parameter_tuner.base_thresholds).

- Add an API endpoint /api/dom/optimize that invokes this routine (maybe restrict to admin). Return the new threshold values and some stats (e.g., how many signals considered, precision).

- Test the routine with a small sample history (you can fabricate a history with outcomes and see if it picks the expected best thresholds; use the existing unit test as a guide[35]). Use AI to simulate different outcome scenarios and verify the output.

- Logging & Config:

- Add log statements in tuner methods (update, _register_false_long/short, optimize_with_history) to record key events. Keep them at info or debug level as appropriate.

- Ensure session_timezone is settable. Possibly add a parameter in DOMService.start(symbol, tz=...) or configure via environment for the tuner. If needed, make DOMParameterTuner’s timezone default configurable by passing session_timezone=dom_config.tz during instantiation.

- Quick manual test: run DOMService in a simulated environment (could use historical feed or unit tests) to see that logs print and thresholds update over time.

Throughout Phase 2, the developer can use AI coding assistants to speed up writing boilerplate (e.g., FastAPI route definitions, data filtering logic) and to double-check logic (by asking questions like “How to best find price 5 minutes after a given timestamp in a list of metrics?” to get ideas).

Phase 3: Front-End Development (Day 8-14)
- Design the UI layout and components (with perhaps a wireframe). Focus initially on the trend score and price chart to ensure the data flows correctly.
- Use the framework in place (if the project has a frontend stack, integrate there; if not, create a simple one). Possibly use a JS library for charts. AI can assist by generating sample chart code or suggesting libraries for real-time plotting.
- Implement data fetching: call /api/dom/history for initial data, /api/dom/data for current metrics (or rely on history’s last point), and subscribe to WebSocket for updates. Ensure proper updates of chart without memory leaks (use one update per second as provided[36]).
- Plot the trend_score vs price graph. Use mid_price from metrics and trend_score; normalize or use dual axes. Implement color shading for trend_score positive/negative regions. Test with dummy data to fine-tune the visualization.
- Plot OBI5/OFI and signals: - Possibly two sub-charts stacked: OBI5 over time with long/short threshold lines; OFI over time with its threshold. Or combine OBI and OFI in one chart if scale differences can be managed (OBI is 0-1, OFI can be larger numbers).
- Draw markers for signals. The metrics array can be scanned: whenever signal=="long" at an entry, mark it. If outcome is available, color it green/red for success/failure. If not, allow user to click it and maybe input outcome (optional).
- Build performance summary panel: simply compute from metrics how many signals (count entries with signal key) and success ratio (if outcomes present). This can be done client-side or via a new endpoint /api/dom/performance that does server-side calculation. For an initial version, client-side is fine given limited data sizes.
- Add an Optimize button that calls the new optimize API. On response, display the new thresholds and perhaps re-fetch history to update the charts with new threshold lines (or update them dynamically if we stored threshold history). Also, maybe temporarily highlight the improvement (e.g., “Precision improved from 60% to 68%”) if such info is returned.
- Testing the UI: Use historical playback to generate a scenario and ensure the UI reflects signals and outcomes correctly. The developer can use AI to generate test data or even write a small script to feed synthetic depth updates to DOMService (the existing tests might be repurposed for this). For front-end, manually verify charts and possibly use automated tests for critical logic (though front-end automated testing can be minimal at this stage given time).

Phase 4: Integration & Tuning (Day 15-18)
- Run the full loop in a staging environment or on historical data: 1. Start DOM service in sandbox mode with recorded market data for several days.
2. Use the DOM Optimizer UI to observe metrics in real-time, verify that thresholds adjust (you should see threshold lines move slightly when false signals occur, etc.).
3. After data collection, switch UI to historical mode for that period, check that signals are marked and outcomes (if auto-determined) make sense.
4. Click Optimize – apply new thresholds. Then perhaps run another replay to see if signal quality improved.
- During this integration, note any discrepancies: - If outcomes aren’t correctly labeled, adjust the logic or perhaps refine the success criteria.
- Ensure no performance bottlenecks (500 data points chart is fine; if loading full week of data ~ thousands points, check the UI performance or consider sampling for chart display).
- Check that the adaptive tuner is not reset incorrectly on applying new thresholds (the base thresholds change but the rolling stats and penalties should carry on – verify continuity or handle a reset properly).

- Use AI here to troubleshoot if needed: for example, ask for possible reasons if a certain metric isn’t updating or seek suggestions to optimize chart performance for many points, etc.

Phase 5: Documentation & Finalization (Day 19-20)
- Document the system design and usage: Update the project README or internal docs with a section on “DOM Parameter Tuning”. Include how the loop works, how to use the DOM Optimizer UI, and how to interpret results. Also document any config options for the tuner and how to adjust them.
- Add comments in code for any complex logic (the code already has good docstrings[3]; ensure new code is similarly well-commented).
- Ensure unit tests (existing and new) all pass. Possibly write an end-to-end test for the optimize flow (this might be more of an integration test). Use AI to suggest any edge cases we might have missed (like behavior in very low liquidity scenarios, etc.).
- Prepare a plan for deployment: since it’s one developer, coordinate a maintenance window to deploy changes, ensure database migrations if any (for new config fields) are run, and monitor initially.

Throughout the project, the “one person + AI” approach means the developer should offload routine coding and information gathering to AI assistants as much as possible – e.g., quickly retrieving syntax for chart libraries, writing repetitive parsing code, generating initial drafts of documentation, etc. This will free up time to focus on integration and fine-tuning.

By following this plan, a single developer (aided by AI) can implement a robust DOM parameter optimization system. The end result will be a self-improving DOM indicator service with a user-friendly dashboard: it will continuously learn from market feedback (like a rudimentary trading AI), and provide the tools to monitor and guide this learning process toward optimal performance.

## Sources

- DOMProcessor & Tuner Implementation: The adaptive threshold logic and trend score calculation in DOMProcessor and DOMParameterTuner[15][4]. These show existing functionality for session-specific stats, false-signal penalties, and grid optimization.

- DomCacheManager Usage: How DOMService stores metrics to cache for later analysis[9]. This enables the “baseline data” export and historical analysis.

- API Endpoints: src/routes/dom.py for relevant API routes used by the front-end[37][11]. This indicates how we can extend or utilize the API for the new module.

- Unit Tests: Confirmation of features like session switching and penalty application in test_dom_parameter_tuner.py[38][39], ensuring the design we build on is tested and reliable.

[1] [2] [16] [22] [23] [27] dom_processor.py

https://github.com/winglight/ibbot/blob/72ed63b889a48b3b060e0ffa67b377ad7dbe97f0/src/dom_processor.py

[3] [4] [5] [6] [12] [13] [15] [18] [20] [21] [25] [30] dom_parameter_tuner.py

https://github.com/winglight/ibbot/blob/72ed63b889a48b3b060e0ffa67b377ad7dbe97f0/src/dom_parameter_tuner.py

[7] [8] [10] [17] [34] dom_cache.py

https://github.com/winglight/ibbot/blob/72ed63b889a48b3b060e0ffa67b377ad7dbe97f0/src/dom_cache.py

[9] [14] [26] [28] [29] [31] dom_service.py

https://github.com/winglight/ibbot/blob/72ed63b889a48b3b060e0ffa67b377ad7dbe97f0/src/dom_service.py

[11] [19] [24] [32] [33] [36] [37] dom.py

https://github.com/winglight/ibbot/blob/72ed63b889a48b3b060e0ffa67b377ad7dbe97f0/src/routes/dom.py

[35] [38] [39] test_dom_parameter_tuner.py

https://github.com/winglight/ibbot/blob/72ed63b889a48b3b060e0ffa67b377ad7dbe97f0/test/test_dom_parameter_tuner.py